## Slide 1: SCRUM ROLES

## Slide 2
Objectives:
After the class, you should be able to:
Identify the Scrum team roles and what each role is responsible for
Understand how popular Scrum is
Refresh the Scrum Pillars and Values
Appreciate the role of the Product Owner being close with the Scrum Team

## Slide 3
Source: Digital.AI 2021 State of Agile Survey
4k Respondents

## Slide 4
Source: Digital.AI 2020 State of Agile Survey
40k Respondents

## Slide 5
Software Development Lifecycle
Steps to get from Idea to Software
  Initiation
  Planning
  Analysis
  Design
  Development
  QA Testing
  Deployment
You go through these steps in both Waterfall and Agile Projects.
The difference is HOW and WHEN you do each step.

## Slide 6
What is Agile? - NEW
“Agile” is an iterative and incremental approach to product development that builds and enhances products incrementally, instead of trying to deliver it all at once.
Notes: What is “Agile?” – The Basics:
The Agile Manifesto was developed in 2001 at the end of the “dot.com era” when traditional value systems were shaken up and there was a change of attitude towards work:
Knowledge workers were constantly jumping from company to company causing companies much angst over losing employees and investments in employees who would leave after only a short time
This led to a lack of trust between employers and employees
This thinking, along with a result of the 9/11 tragedy was people were taking a step back and looking at their value systems; during the time leading up to this era, employees are putting in MAJOR overtime at work, working towards lucrative stock option payouts, etc.
The Agile Manifesto looked into ways to improve how we develop software along with developing new ways of thinking

## Slide 7
Agile: A Different Way of thinking
Agile practices are light weight and easy to learn
New teams typically need help adopting the change
  Change in how you think as well as what you do
  Working with coaches and other experienced Agilists helps

## Slide 8
Agile Methodologies
Develop in short, iterative cycles called “Sprints”
  Full lifecycle of development
Measure progress by features completed
Software delivered every sprint
Design
Develop
Test
Analysis
Sprint

## Slide 9
Vertical Product Development
Iterative and incremental delivery
Produce full “vertical” slice of the software at the end of each sprint
  May not be useful enough to deploy to production
  Delivers an increment of value towards the goal
Notes: You may not be able to deliver them a full feature in 3 weeks but you can deliver a piece of it.
Metaphorically speaking, you may not be able to deliver the whole cake, but you can deliver a small slice of the cake.
AND, May not be fully valuable to the customer but it is a piece of the value that is demonstrable and potentially shippable to the customer.
the layers of the cake are meant to reflect layers of software… we want a small slice of functionality that goes through all layers… from the UI to Platform layer.
Let me give you an example… have you ever heard of the acronym CRUD????
JOKE: Don’t even ask about the kind of pictures I found when I went looking for an image of CRUD.
CRUD
What does that mean?
  A transaction that you can do the CR of the CRUD acronym but not the UD i.e. you can create and read a record but not update and delete… not yet… not until the next iteration perhaps.
  A logon that is a simple user name and with the same password for everyone to be supplanted in the future with full LDAP authentication
Q: Can you give me any other examples?

## Slide 10
Agile: A collection of tools & methods
Scrum: | Framework focused on how teams and their customers interact
Kanban: | Develops a continuous flow of value and limits the amount of work in progress. Great for work that can’t be planned
XP: | eXtreme Programming. Scrum concepts plus a variety of technical practices: continuous integration, test driven development, test automation, paired programming
SAFe: | Scaled Agile Framework. A set of best practices that build on top of Scrum practices to coordinate the efforts of many teams working in concert.

## Slide 11: Why Agile and SCRUM Desirable?

## Slide 12
The Problem
Annual surveys show that very few IT Projects are considered successful.
  Success: Delivered on time, within budget, with desired features
  Challenged: Delivered but with cost, schedule or scope problems
  Failed: Project was canceled before completion
Chart: 
| Success | Failure | Challenged
IT Project Results | 14 | 29 | 57
Source: The CHAOS Manifesto; Standish Group 2012
Notes: 12

## Slide 13
Why Agile?
Agile Projects:
Are faster to market
Are more productive than the industry average
Are less costly
Are adaptable to change
Have fewer defects in production
Chart: Agile Project Results
| Success | Failure | Challenged
IT Project Results | 42 | 9 | 49
Source: The CHAOS Manifesto; Standish Group 2012
Notes: 13

## Slide 14: Scrum Fundamentals

## Slide 15
Elements of Scrum
We will focus on roles today

## Slide 16
Scrum Theory
Scrum is based on empirical process control.
Used for processes that are imperfectly designed and generate unpredictable results
Iterative, incremental approach to optimize predictability and control risk
Defines values, roles, events, and outputs

## Slide 17
Pillars of Scrum
TRANSPARENCY
  Important information is available to everyone
INSPECTION
  Frequent demonstration at regular intervals of working, potentially production ready product enhancements
ADAPTION
  Adjust plan, scope, process, tools – whenever it is necessary
Notes: Is there an exercise we can do for this?

## Slide 18
Scrum Values
Focus | Because we focus on only a few things at a time, we work well together and produce excellent work. We deliver valuable items sooner.
Courage | Because we are not alone, we feel supported and have more resources at our disposal. This gives us the courage to undertake greater challenges.
Openness | As we work together, we practice expressing how we're doing and what's in our way. We learn that it is good to express concerns so that they can be addressed.
Commitment | Because we have great control over our own destiny, we become more committed to success.
Respect | As we work together, sharing successes and failures, we come to respect each other and to help each other become worthy of respect.

## Slide 19: The Scrum Team

## Slide 20
3 Scrum Roles
Product Owner
  Represents the customer
Scrum Master
  Facilitates the process
Development Team
  Builds the software
Notes: Potentially many responsibilities and different skills on an agile team, but only four specific roles.
No team lead, business analyst, technical liaison, feature point estimator, operational project manager, etc.

## Slide 21: Class Exercise
Scrum Roles & Values:
  Match each SCRUM Role to a Responsibility
I’m your customer, try work like a true agile team!

## Slide 22
Product Owner
Creates and maintains the vision for the product
Owns the “the product backlog”
  Product backlog is a list of all known requests
Defines acceptance criteria for each request
  The “requirements”
Prioritizes the requests
Decides content of release
Keeps team & stakeholders aligned
Notes: Defines and prioritizes product features
Adjusts features and priority as needed to meet product goals
Accepts or rejects user stories
The actual customer or customer proxy
Responsible for profitability of the product (ROI)

## Slide 23
Scrum Master
Scrum champion
Ensures the team follows Scrum practices
Facilitator and servant leader
Encourages team self organization
Helps to remove roadblocks
Facilitates Scrum events
Enables close cooperation across all roles and functions
Protects the team from distractions
NOT the Project Manager!
Notes: Keeps the daily scrum on task
Tracks story/task status throughout the sprint
Raises team concerns and roadblocks to product owner
Can be a manager or peer; peers are a great way to start
Removes impediments so the team can focus on the work at hand

## Slide 24: Class Exercise
What Type of Scrum Master is that?

## Slide 25
Development Team
Cross-functional
Generalizing specialist
Everyone needed to complete the job is a member of the team
Owns estimates and tactical planning
Tasks, Estimates, Volunteers to perform work
Develops the functionality
Demos to the customer and stakeholders
Notes: Small teams (7 +/- 2)
Self-organizing to achieve product goals
Assists in all levels of agile planning
Demonstrates work to product stakeholders (payday for developers)!
Team members check their ego at the door as they wear multiple hats on an agile team
Organize and assign their own work
Has the right to do everything within the project boundaries to reach the goal

## Slide 26
Stakeholders
Anyone else with an interest in the outcome of the project
Not allowed to disrupt the team’s work
  Greatest participation will be at the end of the sprint
Notes: Cannot assign work or change priorities

## Slide 27: Class Exercise
Product Owner’s Role

## Slide 28
Scrum Teams are Different!
Small
Stable
Self Organizing
Empowered
Cross Functional
Interdependent
Continuous Collaboration
Team member first!
Specialist
Second

## Slide 29: Next Up…. LEAN START UP
THIS WILL BE ONLINE – DETAILS WILL BE PROVIDED DURING THE WEEK
WE WILL MEET AT THE SAME TIME – 5:40 PM Monday November 22

## Slide 30
Have a great & healthy week
and remember…
Think Lean,
Be
Agile!