## Slide 1: IT 705 Product Management – Agile Estimation

## Slide 2: STORY POINTING

## Slide 3: Agenda
What are Story Points?
Focus on Effort
Points over Hours Exercise
Value of Story Points in Agile
Why Fibonacci
Requirements for Story Points to Deliver Expectations
  Need for multi-functional team members
  Planning Poker
  Using Reference Stories (1,3,8 or 2,5,13)
  Finding the Right Reference Stories
Wrapup

## Slide 4: Story Points
“Story points are a unit of measure for expressing an estimate of the overall effort that will be required to fully implement a product backlog item or any other piece of work.”
-Mike Cohn

## Slide 5: What Are Story Points?
“Story points are a unit of measure for expressing an estimate of the overall effort that will be required to fully implement a product backlog item or any other piece of work.”
-Mike Cohn

## Slide 6: It’s All Relative…
Story points are a RELATIVE unit of measure
Where would a row boat be placed?

## Slide 7: Story Points Express
Effort
Risk
Complexity
The overall
the team would expend on a user story/feature with respect to
and
as determined by the Development Team

## Slide 8: Why Not Use Hours to Size
Nearly everyone who is exposed to agile product development, comes with a long history of sizing their projects and tasks using hours. This can be a hard habit to break.
User Story points provide greater efficiency in estimation over hours, especially when there is much unknown about requests to enhance products.
Let’s Discover What They Are…

## Slide 9: Exercise 1 – Hours Estimation
Form into teams of 4-5 people
Estimate in hours (I know you folks are superb in hour estimation with years of experience!) the number of hours it will take to manufacture the following:
Be very, very accurate. And don’t let any other team know your estimates.
Tell me when your team is done estimating.

## Slide 10: Hours Estimate Retrospective
Let’s see what each team estimated…
What have we observed?
Why are the teams estimates so diverse?
How long did it take to arrive at your estimate?
How confident are you that you will deliver these products with the estimates you gave?
Did all the team members contribute and feel equally confident in the estimate provided?
If this were a real world situation, would you need more time to provide the estimate? If so, by what percentage would you say, you team would exactly hit that estimate if extra time were provided?

## Slide 11: Benefits of Using Fibonacci Numbers
There are numerous options to express the effort associated with Story Points. Fibonacci sequence is the most popular and serves the agile purpose of User Stories.
Fibonacci is the sum of the prior two numbers (0+1, 1+1, 1+2, 2+3, etc)
This represents a non-linear progress. As the Fibonacci number gets larger, the User Story effort grows extremely quickly.
For agile purposes, teams quickly determine if a story, as defined, would be too large or just right for the team to complete within a sprint or a feature within a quarter.
Chart: Fibonacci Sequence
 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8
 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8
 | 1 | 2 | 3 | 5 | 8 | 13 | 20 | 40

## Slide 12: Fibonacci Scale Expedites Action on User Stories
Allows the team to quickly identify User Stories that are clearly too large to complete in one sprint.
For a 2 week iteration, regardless if the User Story is sized at 13, 20, 40, etc. The Development Team and Product Owner need to discuss to determine:
  If it can be split into smaller and meaningful User Stories
  Elevated to a Feature/Epic
  No be considered for the product
Chart: Fibonacci Sequence
 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8
 | 1 | 2 | 3 | 5 | 8 | 13 | 20 | 40

## Slide 13: Exercise 2 - Ranking
Keep your teams together
Rank the following from least to most effort to produce
Be very, very accurate. And don’t let any other team know your estimates.
Tell me when your team is done estimating.

## Slide 14: Exercise 2
Let’s place a Fibonacci number next to each image ranked – 1 to 8
What do we see happening?
Discuss as a team the Fibonacci number to build this:

## Slide 15: Successful Story Pointing Requirements
Shared ability to work on what is being sized
Communal experience on past reference items being sized
Collective and unbiased vote on sizing
Let’s see why each of these are important for successful Story Pointing

## Slide 16: Shared ability to work on what is being sized
Imagining the effort required to enhance the product requires the ability and accountability of each person sizing to put forth a conjecture of the effort required for what is being sized.
When team members are siloed in their ability
Estimation becomes the responsibility of one and only one person
Discussion of alternative strategies to provide functionality is limited
Accuracy of the estimate is compromised

## Slide 17: Why does Agile Use Story Points?
Supports LEAN development approach, especially Just In Time (JIT)
  As we have seen, estimating hours for future work requires
  Much effort for work that isn’t very well defined
  Implies expectations of a high degree of precision to predict the future
  Doesn’t match actual applied effort
Using hours means we BURDEN our staff in defining precise estimates for work that is highly undefined and may actually never be built.

## Slide 18: Gather Unbiased Estimates
When teams provide their estimates, we need each member to give their honest assessment of their effort without any undue bias or influence
What happens if we don’t support an unbiased estimate?

## Slide 19: Follow the Alpha Dog
5
Your wish is my command
Ahhh, yeah 5, that was my thought… again!

## Slide 20: Going along with the crowd
2
2
Oh, what the heck, 2 sounds good for me too!

## Slide 21: Planning Poker – Mitigates Bias
Prepare your reference Story
Each team member choses a Story Point of the unsized user story relative to the reference stories
They reveal their scores at the same time (user cards or online program)
If you have the same number that is the Story Point Value
If you are nearly all aligned to one number, see if the outlier would agree to the groups’ number
If there isn’t agreement, people on the high and low values share their thoughts on their selection and vote again
If there still isn’t agreement take the average of all score and round to the nearest Fibonacci number not lower than the average.
PlanningPokerOnline.com

## Slide 22: Poor Estimates Can Result Without Common References
It isn’t uncommon for agile teams size their work efforts by giving Fibonacci estimates based on their gut feel.
Doing this however can unintentionally lead to poor sizing estimates. Let’s see how this might happen…

## Slide 23: Relative Reference User Stories
Using a few User Stories that the team has collective experience with, will quickly focus the team’s story pointing discussions on EFFORT, allowing for more User Stories to be sized in a more accurate manner
2 point reference
5 point reference
13 point reference
Story
Point
1
2
3
5
8
13
1 point reference
3 point reference
8 point reference
Story
Point
1
2
3
5
8

## Slide 24: Relative Reference User Stories
Using a few User Stories that the team has collective experience with, will quickly focus the team’s story pointing discussions on EFFORT, allowing for more User Stories to be sized in a more accurate manner
2 point reference
5 point reference
13 point reference
Story
Point
1
2
3
5
8
13
1 point reference
3 point reference
8 point reference
Story
Point
1
2
3
5
8
NEW
USER STORY
?
OR

## Slide 25: Exercise 3
From your product backlog of the “Feed Me Now” application, choose one User Story that appears to be about medium in terms of Effort, Risk, and Complexity
Each team member go to and create a new game for your team
Using the Fibonacci scale, as a team decide the story point values for the remaining user stories. You should have User Stories that cover all values between 1-8 as listed below. If your team feels that a User Story will take more than 2 weeks to complete, provide that with a value of 13
1 point reference
3 point reference
8 point reference
Story
Point
1
2
3
5
8
NEW
USER STORY
?
PlanningPokerOnline.com

## Slide 26: Selecting Relative User Stories References
Use Recent User Stories
  Choose User Stories from the last 4- 6 sprints
Only User Stories that was accepted by the PO within 1 Sprint
Stories that were not blocked
User Stories that approximately match the relative size
  1 point generally a 8 hrs or less actual time
  8 point requires team members effort for the entire 2 week sprint (13 pts for 3 weeks)
  13 points had been identified as taking more than a sprint to complete with the team working on it full time

## Slide 27: References
Mike Cohn – Blog – Story Points Are Still About Effort https://www.mountaingoatsoftware.com/blog/story-points-are-still-about-effort
Jeff Sutherland – Blog – Why We Use Fibonacci Numbers to Estimate User Stories https://www.scruminc.com/why-do-we-use-fibonacci-numbers-to-estimate-user-stories/

## Slide 28
Have a great week
and remember…
Think Lean,
Be
Agile!